D O C M A S T E R

Document Intelligence Appliance

Master Implementation Plan

CLASSIFICATION: CONFIDENTIAL

Internal Architecture & Engineering Reference — Do Not Distribute

| Project Codename | DocMaster — Document Intelligence Appliance |
| --- | --- |
| Classification | Closed-Source, Proprietary |
| Deployment Target | Self-Hosted Linux Appliance (LXC / Bootable ISO) |
| Primary Stack | Python · FastAPI · PostgreSQL · Redis · Ollama · React |
| OCR Engines | Tesseract 5 · PaddleOCR · Kraken · olmOCR (Qwen-VL) |
| Total Phases | 8 Phases — 42 Core Components — 200+ Checklist Items |

# Executive Summary

DocMaster is a closed-source, air-gapped, self-hosted Document Intelligence Appliance designed to ingest, process, structure, and surface insights from paper-heavy document archives — without any dependency on external cloud infrastructure. The platform is purpose-built for institutions in low-infrastructure environments including government registries, health facilities, customs offices, and NGO operations in developing nations.

This master plan covers all engineering, infrastructure, security, integration, and resilience components required to build DocMaster from the ground up. It is organized into eight phased implementation tracks, each with a detailed component checklist. No two phases are dependent on each other being "complete" — the system is designed for modular, incremental delivery.

| Core Design Principles | Deployment Constraints |
| --- | --- |
| Air-gapped, offline-first by default | Runs on commodity hardware (~$1,500 server) |
| Closed-source with permissive-licensed OSS core | No mandatory external API dependency |
| Single-component failure must not cascade | LXC template or bootable ISO packaging |
| Blue/Green atomic updates with instant rollback | systemd-managed microservice architecture |
| Hardware-fingerprint node-locked licensing | One-command setup, web-UI administration |

# System Architecture Overview

## Service Topology

Every DocMaster process runs as an independent, systemd-managed service under a dedicated non-root system user (docmaster). Services communicate exclusively via localhost sockets or the internal message queue — never directly between processes. This topology ensures that a failure in any single service is isolated and recoverable without cascading.

| Service Name | Function | Dependency | Complexity |
| --- | --- | --- | --- |
| dm-core | FastAPI REST + WebSocket server | postgres, redis | Medium |
| dm-flux | File watcher + ingest queue daemon | redis, dm-core | Easy |
| dm-ocr-worker | OCR engine process pool | dm-flux, redis | Hard |
| dm-mind | Ollama LLM wrapper + inference API | ollama.service | Medium |
| dm-bridge | External connector daemon (Drive, Email, Fax) | dm-core | Hard |
| dm-sentinel | Health monitor + watchdog daemon | all services | Medium |
| dm-vault | License engine + encrypted config store | none | Hard |

## Filesystem Layout

/opt/docmaster/

├── bin/               ← Compiled binaries and management scripts

├── core/              ← FastAPI application source

├── flux/              ← Ingest pipeline worker source

├── mind/              ← Ollama wrapper and model configs

├── bridge/            ← External connector adapters

├── sentinel/          ← Health check daemon source

├── vault/             ← License engine + encrypted config

├── models/            ← Pinned OCR and LLM model files

├── ingest/            ← Live document drop folder (watched)

├── tmp/               ← Ephemeral processing scratch space

├── data/              ← PostgreSQL data directory

├── queue/             ← Redis RDB persistence

├── logs/              ← Centralized structured log files

└── backups/           ← Encrypted nightly DB and config archives

# API Namespace & Route Inventory

All API routes use the custom nx/ namespace prefix with header-based versioning. No generic /api/v1/ patterns are used anywhere in the platform. The version is communicated via the X-DM-Version request header using date-based semantic strings (e.g., 2026-02), following the same convention as Stripe. Every response includes X-DM-Build and X-DM-Node headers for traceability.

## Core Document Routes — /dm/core/

| Endpoint | Method | Description |
| --- | --- | --- |
| /dm/core/documents | GET | Paginated, filterable document list with metadata |
| /dm/core/documents/{id} | GET | Full document detail with extracted JSON payload |
| /dm/core/documents/{id}/export | POST | Export as CSV, JSON, PDF, or XLSX |
| /dm/core/documents/{id}/correct | PATCH | Submit human correction for an extraction field |
| /dm/core/search | POST | Semantic vector search across all indexed documents |

## Pipeline Routes — /dm/flux/

| Endpoint | Method | Description |
| --- | --- | --- |
| /dm/flux/push | POST | Upload file directly to processing pipeline |
| /dm/flux/queue | GET | View all queued, processing, failed jobs |
| /dm/flux/job/{id} | GET | Poll specific job status and progress |
| /dm/flux/job/{id}/retry | POST | Re-queue a failed job |
| /dm/flux/job/{id} | DELETE | Cancel and remove a queued job |

## LLM Routes — /dm/mind/

| Endpoint | Method | Description |
| --- | --- | --- |
| /dm/mind/status | GET | Loaded model name, VRAM usage, inference latency |
| /dm/mind/models | GET | List all locally available pinned models |
| /dm/mind/infer | POST | Direct inference endpoint for advanced integrations |

## Integration Bridge Routes — /dm/bridge/

| Endpoint | Method | Description |
| --- | --- | --- |
| /dm/bridge/connectors | GET | List all connectors with enabled/disabled state |
| /dm/bridge/connectors/{name} | PATCH | Enable, disable, or update a connector config |
| /dm/bridge/connectors/{name}/test | POST | Live connection test with detailed pass/fail result |
| /dm/bridge/connectors/{name}/sync | POST | Trigger manual pull from external source |
| /dm/bridge/webhooks | POST | Register outbound webhook URL and auth token |

## System Health Routes — /dm/sentinel/

| Endpoint | Method | Description |
| --- | --- | --- |
| /dm/sentinel/health | GET | Deep component health check — full JSON status tree |
| /dm/sentinel/diagnostic | POST | Live end-to-end functional test suite with pass/fail per component |
| /dm/sentinel/logs | GET | Streaming log tail from /opt/docmaster/logs/ |
| /dm/sentinel/services/{name}/restart | POST | Trigger systemctl restart via API (admin only) |

## License & Config Routes — /dm/vault/

| Endpoint | Method | Description |
| --- | --- | --- |
| /dm/vault/license | GET | License fingerprint, seat count, expiry date |
| /dm/vault/license/activate | POST | Upload signed license.key file for activation |
| /dm/vault/settings | GET / PATCH | Read or update system-wide configuration |
| /dm/vault/update/check | GET | Check if a staged update package is available |
| /dm/vault/update/apply | POST | Execute Blue/Green update with pre-flight validation |
| /dm/vault/update/rollback | POST | Immediately rollback to previous version |

# Phase 1 — OS Foundation & Environment Hardening

| PHASE 1 | OS Foundation & Environment Hardening Provision the base Linux environment, create the service user, establish directory structure, and lock down OS-level security before any application layer is touched. | COMPLEXITY Easy |
| --- | --- | --- |

## Component Checklist

### 1.1 — Base OS Preparation

- Install Debian 12 or Ubuntu Server 24.04 LTS (minimal install, no GUI)

- Disable and remove unnecessary default services (avahi, cups, bluetooth)

- Configure static IP address and hostname (docmaster-node-01)

- Update all base packages to latest stable versions

- Set system timezone to UTC for consistent log timestamps

- Configure NTP sync (chrony) — critical for license fingerprinting

- Disable password-based SSH login — key-only authentication

- Configure UFW firewall — allow only ports 8080 (API), 22 (SSH), 5432 (internal only)

- Set up automatic security patch application via unattended-upgrades

### 1.2 — Service User & Permissions

- Create docmaster system account with no shell login and no home directory

- Create docgroup group, assign docmaster to it

- Generate /opt/docmaster/ full directory tree as documented in filesystem layout

- Apply chown -R docmaster:docgroup /opt/docmaster recursively

- Apply chmod 750 to all /opt/docmaster directories

- Apply chmod 640 to all config files under /opt/docmaster/vault/

- Verify docmaster cannot write to any directory outside /opt/docmaster/

### 1.3 — Dependency Installation

- Install PostgreSQL 16 via official apt repository (not distro default)

- Install Redis 7.x via official apt repository

- Install Python 3.12 with pip, venv, and dev headers

- Install Node.js 22 LTS for any JS tooling

- Install Tesseract OCR 5.x with all language packs

- Install poppler-utils (pdfinfo, pdftoppm) for PDF handling

- Install OpenCV dependencies (libsm6, libxext6, libgl1)

- Install ffmpeg for media handling

- Install Postfix (local-only mode) for email ingest

- Install HylaFAX or ICTFax for fax receiver capability

- Install Samba for SMB network scan drop folder

- Install curl, jq, git, htop, lsof, rsync as operational utilities

- Pin all installed package versions — document exact versions in /opt/docmaster/vault/manifest.lock

### 1.4 — NVIDIA / GPU (Conditional)

- Detect if GPU hardware is present using lspci | grep -i nvidia

- Install NVIDIA driver version pinned to build manifest (do not use latest)

- Install CUDA toolkit matching driver version

- Validate GPU is visible to docmaster via nvidia-smi

- Set CUDA_VISIBLE_DEVICES in docmaster environment profile

### 1.5 — Ollama Installation & Model Pre-Pull

- Download Ollama binary from pinned release URL in manifest (not latest)

- Install to /opt/docmaster/bin/ollama — do NOT use system-wide install

- Set OLLAMA_MODELS=/opt/docmaster/models to isolate model storage

- Set OLLAMA_HOST=127.0.0.1:11434 to prevent external exposure

- Pre-pull llama3.1:8b-q4_K_M for primary extraction tasks

- Pre-pull nomic-embed-text for document vector embedding

- Verify models are fully downloaded and loadable before proceeding

- Write wait-for-ollama.sh health gate script that polls until model ready

# Phase 2 — Database, Queue & Storage Layer

| PHASE 2 | Database, Queue & Storage Layer Configure PostgreSQL with custom schema namespacing, set up Redis as the job queue, establish vector search via pgvector, and implement the encrypted local file vault. | COMPLEXITY Medium |
| --- | --- | --- |

## Component Checklist

### 2.1 — PostgreSQL Configuration

- Create PostgreSQL database named dm_vault (not postgres or app_db)

- Create PostgreSQL role dm_app with limited privileges — no superuser

- Grant dm_app access to dm_vault only

- Create schema dm_core for document and extraction records

- Create schema dm_flux for job queue and processing logs

- Create schema dm_sentinel for health check history

- Create schema dm_vault for license and config records

- Install pgvector extension for semantic search embeddings

- Configure pg_hba.conf to allow connections from 127.0.0.1 only

- Set PostgreSQL listen_addresses = 127.0.0.1 — no external exposure

- Configure WAL archiving for point-in-time recovery

- Set shared_buffers to 25% of total RAM, effective_cache_size to 50%

### 2.2 — Core Database Schema

- Table: dm_core.documents — id, filename, hash_sha256, type, status, ingested_at, processed_at, confidence_score, operator_id

- Table: dm_core.extractions — id, document_id, field_name, field_value, confidence, corrected_by, corrected_at

- Table: dm_core.embeddings — id, document_id, chunk_index, vector (pgvector)

- Table: dm_flux.jobs — id, document_hash, status (queued/processing/done/failed), created_at, started_at, completed_at, error_message, retry_count

- Table: dm_flux.audit_log — id, action, resource_id, operator_id, timestamp, details_json

- Table: dm_sentinel.health_snapshots — id, captured_at, components_json, overall_status

- Table: dm_vault.license_records — fingerprint_hash, issued_at, expires_at, seat_max, is_active

- Table: dm_vault.system_config — key, value_encrypted, updated_at, updated_by

- Enforce hash-based document deduplication — duplicate ingestion silently skipped, not errored

- Create indexes on document hash, status, and ingested_at for fast queue queries

### 2.3 — Redis Job Queue

- Configure Redis to bind to 127.0.0.1 only

- Set Redis requirepass with a strong generated secret stored in /opt/docmaster/vault/.redis.secret

- Configure Redis maxmemory-policy allkeys-lru with 512MB cap

- Enable RDB persistence to /opt/docmaster/queue/ for crash recovery

- Define queue names: dm:queue:high, dm:queue:normal, dm:queue:low, dm:queue:failed

- Priority routing: email-command jobs → high, manual uploads → normal, scheduled sync → low

### 2.4 — Encrypted Config & Secret Storage

- All secrets stored in /opt/docmaster/vault/.env.enc — AES-256-GCM encrypted at rest

- Master decryption key stored in TPM or derived from hardware fingerprint on each boot

- Config API (/dm/vault/settings) decrypts on read, re-encrypts on write — never exposes raw key

- Separate .env.enc per environment tier (production, development)

- API keys, OAuth tokens, DB passwords — all stored encrypted, never in plaintext on disk

# Phase 3 — OCR Pipeline & Extraction Engine

| PHASE 3 | OCR Pipeline & Extraction Engine Build the multi-engine OCR pipeline with document classification, confidence scoring, LLM-based field extraction, and the human-correction feedback loop. | COMPLEXITY Hard |
| --- | --- | --- |

## Component Checklist

### 3.1 — Pre-Processing Pipeline

- Accept input formats: PDF, TIFF, JPEG, PNG, BMP, WEBP, multi-page TIFF

- Compute SHA-256 hash of raw file before any processing — used for deduplication

- Deskew image using OpenCV Hough line transform

- Denoise using adaptive thresholding (Gaussian or Sauvola)

- Binarize for OCR — separate pass for color document preservation

- Detect document orientation and auto-rotate to 0 degrees

- Detect and split multi-page PDFs into per-page processing units

- Classify document type using lightweight CNN or rule-based heuristic (invoice, form, deed, handwritten, table, mixed)

- Route to appropriate OCR engine based on document class

### 3.2 — OCR Engine Layer

- Tesseract 5: Primary engine for typed text — configure with LSTM engine mode

- PaddleOCR: Primary engine for multilingual, table-heavy, and form documents

- Kraken: Specialized engine for historical documents, old scripts, and right-to-left text

- olmOCR (Qwen2.5-VL 7B): LLM-vision pass for degraded handwriting and complex mixed layouts

- Engine selection is configurable per document type in /opt/docmaster/vault/settings

- Each engine produces: raw text, bounding boxes, confidence score per word

- Multi-engine fallback: if primary confidence < 75%, automatically run secondary engine and use higher-confidence result

- Per-page confidence aggregation — document-level confidence = mean of page scores

- Low-confidence documents (< 85%) flagged in dm_core.documents for human review queue

### 3.3 — LLM Extraction Layer (dm-mind)

- Structured extraction prompt: pass raw OCR text + document class to Ollama

- System prompt instructs model to return valid JSON only — no preamble or markdown

- Schema-driven extraction: each document class has a defined JSON schema in /opt/docmaster/vault/schemas/

- JSON output validated against schema before writing to dm_core.extractions

- Schema validation failures logged to dm_flux.audit_log with raw LLM output preserved

- Hybrid routing: use local Ollama by default; use Claude API if key is configured and document is high-priority

- Fallback chain: Claude API → Ollama llama3.1 → Ollama fallback model → flag for manual entry

### 3.4 — Confidence & Review Workflow

- Every extracted field stores a per-field confidence value (0.0–1.0)

- Fields below 0.80 confidence rendered in orange in document detail view

- Fields below 0.60 confidence rendered in red and require mandatory human verification before document is marked done

- Human correction saved to dm_core.extractions with corrected_by operator ID and corrected_at timestamp

- Correction data used to fine-tune extraction prompts over time (feedback loop)

### 3.5 — Vector Indexing & Semantic Search

- After extraction, chunk document text into 512-token segments with 64-token overlap

- Embed each chunk using nomic-embed-text via Ollama

- Store vectors in dm_core.embeddings with pgvector

- Semantic search via /dm/core/search returns relevant document chunks with cosine similarity score

- Full-text search on extracted fields via PostgreSQL FTS (tsvector) as fast alternative

# Phase 4 — Multi-Channel Ingestion (dm-flux)

| PHASE 4 | Multi-Channel Ingestion Implement all document intake channels: filesystem drop folder, API upload, SMB network share, email ingest with natural language commands, fax receiver, and external connector sync. | COMPLEXITY Hard |
| --- | --- | --- |

## Component Checklist

### 4.1 — Filesystem Watcher

- Use Python watchdog library to monitor /opt/docmaster/ingest/ recursively

- Trigger on: file creation and file move events (not modification — avoids partial writes)

- Implement write-completion detection: wait until file size is stable for 2 seconds before processing

- Move file to /opt/docmaster/tmp/{job_id}/ immediately on detection — frees ingest folder for next file

- Push job ID to dm:queue:normal in Redis

- Supported extensions whitelist: .pdf, .tiff, .tif, .jpg, .jpeg, .png, .bmp, .webp

- Unsupported file types moved to /opt/docmaster/ingest/rejected/ with reason log entry

### 4.2 — SMB Network Scan Drop

- Configure Samba share: [dm-scan] path=/opt/docmaster/ingest browseable=no

- Samba auth uses dedicated scan user (scanuser) — separate from docmaster

- Office scanner can be configured to push scans directly to //docmaster-node-01/dm-scan

- Samba write permissions limited to ingest folder only

- Files deposited via SMB are picked up by the filesystem watcher automatically

### 4.3 — API Upload Channel

- POST /dm/flux/push accepts multipart/form-data with file + optional instruction field

- instruction field passed directly as extraction system prompt to LLM layer

- File size limit: 50MB per upload (configurable in settings)

- Returns {job_id, status: queued, estimated_completion} synchronously

- Client polls /dm/flux/job/{id} for status updates

- WebSocket endpoint /dm/flux/ws/{job_id} for real-time progress streaming

### 4.4 — Email Ingest Channel

- Postfix configured in local-only mode — receives mail for process@docmaster.local

- Python mail processor daemon polls Postfix maildir every 30 seconds

- Extract attachment from email — validate against supported file type whitelist

- Extract natural language instruction from email subject line

- Pass attachment + subject as instruction to OCR and LLM pipeline

- Reply to sender with confirmation email containing job_id and expected completion

- Reply with extracted output attached (CSV/JSON) when job completes

- Failed jobs reply with error description and request resubmission

### 4.5 — Fax Receiver Channel

- HylaFAX or ICTFax configured with USB modem connected to PSTN line

- Incoming fax automatically converted to multi-page TIFF

- HylaFAX notify script drops TIFF into /opt/docmaster/ingest/ on successful receive

- Fax source number logged to dm_flux.audit_log as document metadata

- Confirmation fax sent back to sender number on successful processing (optional)

### 4.6 — External Bridge Sync Channels

- Google Drive: OAuth 2.0 flow — monitor specified folder, pull new files on schedule

- Microsoft OneDrive: MSAL auth — same poll-and-pull pattern as Drive

- Dropbox: OAuth 2.0 with webhook notification for near-real-time sync

- SFTP: SSH key auth — poll remote directory, pull new files, mark as processed with .dm_done suffix

- All bridge sync operations run on configurable schedule via cron (default: every 15 minutes)

- Bridge sync can be manually triggered via /dm/bridge/connectors/{name}/sync

- Files pulled from external sources tagged with source connector in document metadata

# Phase 5 — Health, Resilience & Self-Healing

| PHASE 5 | Health, Resilience & Self-Healing Implement all systemd watchdog directives, cron-based self-healing, Blue/Green update mechanism, and the full diagnostic test suite that validates every core component independently. | COMPLEXITY Critical |
| --- | --- | --- |

## Component Checklist

### 5.1 — systemd Service Hardening

- All services configured with Restart=on-failure and RestartSec=8s

- StartLimitBurst=5 within StartLimitIntervalSec=120s on all services

- WatchdogSec=30s configured — application must ping sd_notify(WATCHDOG=1) in main loop

- OnFailure=dm-alert@%n.service wired to all critical services

- Boot dependency chain enforced: PostgreSQL → Redis → Ollama → OCR Worker → Core API → Bridge

- Requires= used for hard dependencies; Wants= used for optional services (bridge, fax)

- wait-for-ollama.sh gate in ExecStartPost= of dm-mind.service

- MemoryMax=2G, CPUQuota=80% on OCR worker — prevents resource exhaustion

- NoNewPrivileges=true, ProtectSystem=strict on all services

### 5.2 — Cron Self-Healing Schedule

- Every 5 minutes: run dm-sentinel check — write JSON snapshot to dm_sentinel.health_snapshots

- Every 10 minutes: dm-queue-watchdog.sh — detect jobs stuck in processing > 30 min, reset and restart worker

- Every hour: cleanup /opt/docmaster/tmp/ artifacts older than 2 hours

- Daily at 02:00: PostgreSQL VACUUM ANALYZE on all dm_* schemas

- Daily at 02:30: Encrypted database dump to /opt/docmaster/backups/dm_vault_{date}.sql.enc

- Daily at 03:00: Log rotation — archive logs older than 7 days to /opt/docmaster/backups/logs/

- Daily at 08:00: License expiry check — write WARNING to health log if < 30 days remain; CRITICAL if < 7 days

- Weekly (Sunday 04:00): Full disk usage audit — alert if any partition > 80% used

### 5.3 — Blue/Green Update Mechanism

- Active version lives in /opt/docmaster-blue/, standby in /opt/docmaster-green/

- /opt/docmaster/ is a symlink pointing to the currently active directory

- Update triggered via POST /dm/vault/update/apply from UI or CLI

- Pre-flight: extract new version to docmaster-green, run full diagnostic against it before any swap

- If pre-flight fails: abort, log failure, notify admin — live system untouched

- If pre-flight passes: atomic symlink swap (ln -sfn) + systemctl daemon-reload + service restart

- 60-second post-swap monitoring window: poll /dm/sentinel/health every 10 seconds

- If post-swap health check returns degraded or worse: auto-rollback (ln -sfn docmaster-blue) + service restart

- Successful update: delete docmaster-blue, rename docmaster-green to docmaster-blue for next cycle

- Rollback also available manually via POST /dm/vault/update/rollback

### 5.4 — Full Diagnostic Test Suite (/dm/sentinel/diagnostic)

- Test: PostgreSQL — write test record, read it back, delete it, measure latency

- Test: Redis — PING, SET test key, GET it back, DEL it, confirm queue connectivity

- Test: Tesseract OCR — run known test image, compare output to expected string, report confidence

- Test: PaddleOCR — same known image test, separate comparison

- Test: Ollama LLM — send standardized test prompt, validate non-empty structured JSON response, measure latency

- Test: Ingest Queue — push test job to dm:queue:high, confirm enqueue, dequeue, and discard

- Test: File Storage — write 1MB test file to /opt/docmaster/tmp/, read it back, delete it, report disk free

- Test: Google Drive Bridge — OAuth token refresh + list root folder API call

- Test: Email Bridge — send test email to process@docmaster.local, confirm receipt by mail processor

- Test: License Vault — validate hardware fingerprint against license.key, report expiry

- Test: Semantic Search — embed test phrase, store vector, query top-1 result, validate match

- All test results returned in structured JSON with per-component pass/fail/skip + latency

- Diagnostic result written to /opt/docmaster/logs/diagnostic_history.log with timestamp

- UI renders diagnostic result as color-coded checklist with copy/export button for support

# Phase 6 — Licensing & Node-Lock Engine

| PHASE 6 | Licensing & Node-Lock Engine Implement hardware fingerprinting, offline cryptographic license validation, and the license generator tool used internally to sign and issue customer licenses. | COMPLEXITY Hard |
| --- | --- | --- |

## Component Checklist

### 6.1 — Hardware Fingerprint Generation

- Collect: CPU ID (dmidecode -s processor-id), Motherboard UUID (dmidecode -s system-uuid), Primary NIC MAC address, Root disk serial number

- Concatenate collected values with a fixed internal salt string

- Hash concatenation with SHA3-256 to produce a stable 64-char fingerprint

- Fingerprint displayed in UI as formatted code: XXXX-XXXX-XXXX-XXXX (first 16 chars, grouped)

- Fingerprint recalculated on every boot — if it deviates from license expectation, lock activates

- Tolerance mode: allow up to 1 hardware component change before requiring re-activation (handles NIC replacement)

- VM support: use hypervisor UUID + virtual NIC MAC — stable across snapshots on same host

### 6.2 — Offline License Validation

- License file (license.key) is a signed JWT — RS256 asymmetric signature

- License payload: fingerprint_hash, issued_at, expires_at, seat_max, feature_flags, customer_id

- Public key for validation bundled inside application binary — not in filesystem

- Private signing key stored exclusively in internal license generator tool — never distributed

- On boot, dm-vault.service reads license.key, validates signature, checks fingerprint match and expiry

- License invalid → application runs in LOCKED mode: read-only access to existing docs, no new ingestion

- License expired → same LOCKED mode, with 7-day grace period after expiry

- License valid → write LICENSED status to /opt/docmaster/logs/license.status for other services to read

### 6.3 — Internal License Generator Tool (Vendor-Side)

- Standalone Python CLI tool — not included in customer-facing appliance

- Takes: customer fingerprint code, seat count, expiry date, feature flags

- Signs JWT with private RSA-4096 key

- Outputs license.key file for secure delivery to customer

- Logs each issued license to internal vendor database for audit trail

- Supports license revocation by fingerprint — invalidated fingerprints checked on validation

# Phase 7 — User Interface (Admin Dashboard)

| PHASE 7 | Admin Dashboard & User Interface Build the React-based web dashboard with document management views, side-by-side correction UI, system status panel, integration controls, and the live diagnostic console. | COMPLEXITY Medium |
| --- | --- | --- |

## Component Checklist

### 7.1 — First-Boot Setup Wizard

- On first boot, redirect all UI traffic to /setup — cannot be bypassed

- Step 1: Force admin username creation (no default admin/admin)

- Step 2: Force strong password (min 12 chars, complexity enforced) — stored as bcrypt hash

- Step 3: License activation — display fingerprint code, accept license.key upload

- Step 4: Hardware detection summary — GPU, disk, RAM, confirm and proceed

- Step 5: OCR engine selection — choose active engines for environment

- Setup completion writes /opt/docmaster/vault/.setup_complete flag — never shows setup wizard again

### 7.2 — Main Dashboard View

- Top bar: Documents Processed Today, Queue Depth, Average Confidence Score, Storage Used %

- Document table: sortable by date, type, status, confidence; filterable by type and status

- Status pills: Queued (gray), Processing (blue), Complete (green), Needs Review (orange), Failed (red)

- Bulk actions: export selected, re-queue failed, delete selected

- Search bar: queries /dm/core/search for semantic results, fallback to FTS on timeout

### 7.3 — Document Detail & Correction View

- Left panel: original scanned image (zoomable, pan-enabled) with page navigation for multi-page docs

- Right panel: extracted fields from dm_core.extractions, editable inline

- Confidence color coding: green > 0.90, orange 0.75–0.90, red < 0.75

- Mandatory confirmation prompt before saving corrections

- Export button: CSV, JSON, PDF report of extracted fields

- Activity log panel: shows full processing timeline for the document (ingested → queued → OCR → extracted → reviewed)

### 7.4 — System Status & Settings Panel

- Component grid: Database, OCR Engine, LLM (Ollama), Queue, Storage, License, each with green/yellow/red indicator

- Each component row: name, status badge, last checked timestamp, one-liner detail

- Service action buttons: Restart LLM, Restart OCR Worker, Restart API — each triggers /dm/sentinel/services/{name}/restart

- Run Full Diagnostic button — triggers /dm/sentinel/diagnostic, renders results inline

- Live Logs console: scrolling tail of /opt/docmaster/logs/error.log, filterable by level

- Disk Usage panel: per-partition bar chart (/, /opt/docmaster/data, /opt/docmaster/models)

### 7.5 — Integration Management Tab

- Toggle switches for each connector (Google Drive, OneDrive, Email, Fax, Webhook, SFTP, Claude API)

- Each connector: configure credentials inline, test connection button, last sync timestamp

- Google Drive / OneDrive: OAuth flow opened in popup — token stored encrypted in vault

- Claude API: paste API key, select model preference, set fallback threshold (default: use when confidence < 0.80 and internet reachable)

- Webhook outbound: URL field, auth token field, test payload button

- All connector saves trigger /dm/bridge/connectors/{name} PATCH + /dm/bridge/connectors/{name}/test

### 7.6 — Update Management Tab

- Shows current installed version (build date), last update check result

- Apply Update button: only visible if staged update detected — triggers Blue/Green flow

- Update progress rendered as step log: Staging → Pre-flight Validation → Swap → Verification

- Rollback button: visible 24 hours after any successful update — triggers instant symlink rollback

- Update history log: list of all applied updates with timestamps and pre-flight results

# Phase 8 — Appliance Packaging & Delivery

| PHASE 8 | Appliance Packaging & ISO/LXC Delivery Package the complete DocMaster stack into a bootable ISO and LXC template using Packer, strip all sensitive build artifacts, validate the final image, and document the deployment procedure. | COMPLEXITY Hard |
| --- | --- | --- |

## Component Checklist

### 8.1 — Build Environment (Vendor-Side)

- Install HashiCorp Packer on build server — pin to specific version in Makefile

- Write Packer HCL template: base Debian 12 ISO → provisioning scripts → export

- Provisioning scripts correspond exactly to Phase 1–7 checklists — idempotent execution

- Build script clears: bash history, apt cache, temp files, build artifacts, any dev credentials

- Package manifest written to /opt/docmaster/vault/manifest.lock before image seal

- Image build is fully automated — single make build command triggers full pipeline

### 8.2 — Image Outputs

- LXC Template: .tar.zst archive importable into Proxmox or any LXC-compatible host

- Bootable ISO: .iso file for bare-metal USB installation with automated partitioning

- Docker Compose bundle: alternative for customers with existing Docker infrastructure

- All three variants share identical application code — only packaging layer differs

### 8.3 — Delivery & First Boot

- ISO delivered via secure link with SHA-256 checksum for integrity verification

- Customer boots server from USB — automated partitioning, no manual OS setup

- First boot triggers setup wizard (Phase 7.1) automatically

- Network accessible on http://docmaster-node-01.local:8080 via mDNS or static IP

- Deployment guide shipped as encrypted PDF inside /opt/docmaster/docs/ on the appliance

### 8.4 — Security Hardening Pre-Seal

- No SSH keys pre-loaded — customer generates their own on first boot

- All default service passwords randomized at image build time (Redis, Postgres)

- No sample or demo data in production image

- AppArmor profiles written for dm-core, dm-flux, dm-ocr-worker

- All API endpoints require authentication — no anonymous access to any route

# Dependency Management & License Compliance

DocMaster is built on open-source components, all selected under permissive licenses (MIT, Apache 2.0, BSD). No GPL or AGPL components are directly bundled into proprietary application code. Any AGPL tool used is run as a fully isolated subprocess accessible only via localhost REST — legally separating it from the closed-source core.

| Component | License | Distribution | Notes |
| --- | --- | --- | --- |
| Ollama | MIT | Vendored binary | Run as isolated service — safe to bundle |
| Tesseract OCR | Apache 2.0 | System package | Permissive — can sell in closed product |
| PaddleOCR | Apache 2.0 | Python package | Permissive — can sell in closed product |
| Kraken | Apache 2.0 | Python package | Permissive — can sell in closed product |
| PostgreSQL | PostgreSQL License | System package | Very permissive — no copyleft |
| pgvector | PostgreSQL License | Extension | Same as PostgreSQL — safe |
| Redis | BSD 3-Clause | System package | Permissive — safe |
| FastAPI | MIT | Python package | Permissive — safe |
| OpenCV | Apache 2.0 | Python package | Permissive — safe |
| HylaFAX+ | LGPL v2 | System package | LGPL allows dynamic linking without copyleft — run as isolated service |
| Postfix | IBM Public License | System package | Permissive for distribution — run as isolated service |

All dependencies are pinned to exact versions in /opt/docmaster/vault/manifest.lock at build time. Updates to any dependency are staged, tested against the regression suite, and approved internally before being released to customers as part of a version-tracked DocMaster update package. Customer appliances never pull from upstream repositories directly.

# Final Notes & Development Sequence

The recommended development sequence follows the phase order as documented, but with the following critical path considerations. Phase 1 and Phase 2 are strict prerequisites — no application layer can be built without the OS foundation and database schema. Phase 3, Phase 4, and Phase 6 can be developed in parallel by separate tracks. Phase 5 work (resilience) should be woven into each service as it is built — not retrofitted at the end. Phase 7 (UI) should begin with a skeleton shell in Phase 1 and grow incrementally with each API surface that becomes available. Phase 8 packaging should be run in dry-run mode from Phase 1 onward so the build pipeline is validated continuously.

| Phase | Title | Complexity | Parallel Track | Hard Prerequisite |
| --- | --- | --- | --- | --- |
| 1 | OS Foundation | Easy | No | None |
| 2 | Database & Queue | Medium | No | Phase 1 |
| 3 | OCR & Extraction | Hard | Yes (with 4, 6) | Phase 2 |
| 4 | Multi-Channel Ingest | Hard | Yes (with 3, 6) | Phase 2 |
| 5 | Health & Resilience | Critical | Woven into all | Phase 1 |
| 6 | Licensing Engine | Hard | Yes (with 3, 4) | Phase 1 |
| 7 | Admin UI | Medium | Grows with each phase | Phase 2 |
| 8 | Packaging & ISO | Hard | Dry-run from Phase 1 | Phases 1–7 complete |

This document represents the complete architectural blueprint for DocMaster. Each checklist item above maps to one or more specific implementation tasks. As development progresses, each phase checklist becomes the acceptance criteria for that module. No phase is declared complete until every checklist item is verified against a running instance.

DocMaster Master Implementation Plan — Revision 1.0

CONFIDENTIAL — Internal Engineering Use Only